PRHOMZ AI Designer — Production Hardening Implementation Plan

Status: Approved scope, ready to execute Owner: Niraj Target stack: Firebase (Auth, Firestore, Storage, Functions) on GCP + Stripe Last updated: 2026-05-14

1. Confirmed Decisions

Decision

Value

Backend

Firebase on GCP

Sign-in methods

Email + password only

Email verification

Required before any AI feature is usable

Trial

None — Freemium tier is permanent (no lock-in)

Existing localStorage users

Start clean — no migration

Image + product retention

Per tier — Freemium 24h / Basic 7d / Advanced 15d / Designer 30d

Retention enforcement

Scheduled Cloud Function (hourly), GCS 30-day lifecycle as safety net

Tier change behavior

On upgrade/downgrade, recompute expiresAt for all user's gallery items

Payments

Stripe (test mode now, live when account approved)

Local dev

Firebase Emulator Suite + Stripe CLI

Production hosting

Firebase Hosting on GCP

2. Membership Tiers

2.1 Pricing & Quotas

Tier

Price/mo

Monthly designs

Daily limit

Retention

Watermark

Target audience

Freemium

$0

10

2 / day

24h

Yes

Casual users

Basic

$9.99

100

5 / day

7d

No

Homeowners & DIY enthusiasts

Advanced

$19.99

300

Unlimited

15d

No

Power users

Designer

$49.99

Unlimited

Unlimited

30d

No

Interior designers, creators

2.2 Feature Matrix

Feature

Freemium

Basic

Advanced

Designer

Monthly designs

10

100

300

∞

Daily generation limit

2

5

∞

∞

Gallery retention

24h

7d

15d

30d

Product recommendations retention

24h

7d

15d

30d

All AI design themes

✓

✓

✓

✓

Room types

Basic

Advanced

Advanced

Advanced

Furniture matching

Limited

All

All

All

Watermark on exports

Yes

No

No

No

Sourcing channels

PRHOMZ

+Amazon

+Wayfair, IKEA

All + priority

2.3 Retention Rules

•	
      Retention applies to both the gallery image and its associated product recommendations. Products are denormalized into the gallery doc, so they share its expiresAt.

•	
      Each gallery item: expiresAt = createdAt + retentionDays[user.tier], computed at write time.

•	
      On tier change (Stripe webhook or admin override), expiresAt is recomputed for all existing items.

•	
      Downgrade grace floor: when a downgrade would set expiresAt to less than now + 24h, clamp to now + 24h so users have time to download.

•	
      The GCS bucket has a 30-day lifecycle rule as a safety net; actual deletion is driven by the scheduled expireOldImages Function, which honors per-tier windows.

2.4 Quota Rules

•	
      Monthly quota resets at the start of each calendar month (UTC). Tracked as monthlyDesignCount + monthlyResetAt on the user doc. Reset happens lazily inside proxyRemodel (no scheduled job needed).

•	
      Daily limit uses a rolling 24h window via renderTimestamps[] (already in current code; pruned server-side on each render).

•	
      Both are checked server-side in proxyRemodel. Client UI is informational only.

3. UX/UI Changes

3.1 New Screens / Modals

Screen

Trigger

Notes

Sign-up form

"Create account" CTA

Email + password + confirm password

Email-verification-pending

After signup, before access

"We sent a link to {email}". Resend button.

Forgot password

"Forgot password?" link on sign-in

Firebase sends reset email

Pricing page

Nav "Upgrade", quota wall

4 tier cards, current tier highlighted

Upgrade modal

Quota reached / gated feature click

Compact tier comparison, single CTA

Account & billing

Profile dropdown → "Manage Account"

Tier, monthly usage, "Manage in Stripe Portal"

Watermark notice (Freemium)

Hover/info icon on Download button

"Upgrade to remove watermark"

Stripe Checkout

Tier select

Hosted by Stripe, redirect; no UI work

Stripe Customer Portal

"Manage Billing"

Hosted by Stripe, redirect; no UI work

3.2 Modified Existing Screens

File

Change

components/Auth.tsx

Add password field, sign-in vs sign-up toggle, forgot-password link, verification flow

App.tsx (profile dropdown)

Show tier badge, monthly usage (X / Y), "Manage Billing", "Upgrade" link

components/Navigation.tsx

Sidebar footer: dynamic tier label (currently hardcoded "Signature Member / PRO Verified")

components/Remodeler.tsx

Quota banner reads tier from Firestore; show monthly + daily usage; gate Basic vs Advanced room types; upgrade CTA on wall

components/Gallery.tsx

Per-tier ExpiryChip (h/d to expiry); tier-aware retention banner; upgrade CTA on Freemium

components/ShopLookModal.tsx

Lock Amazon/Wayfair/IKEA tabs based on tier; limited furniture matching for Freemium

components/AdminDashboard.tsx

Pull real numbers from Firestore (replace mock data)

3.3 New Shared Components

•	
      TierBadge — chip with tier name + color (Freemium gray, Basic blue, Advanced gold, Designer black)

•	
      UpgradeCTA — context-aware ("Upgrade to Basic to remove the watermark and unlock advanced rooms")

•	
      ExpiryChip — small "Expires in 3 days / 4 hours" badge for gallery cards (red when ≤24h)

•	
      QuotaIndicator — dual progress bar showing monthly + daily usage

•	
      WatermarkOverlay — visual marker on Freemium-rendered images in the UI

•	
      EmailVerifiedGuard — wraps any route that requires verified email

3.4 Empty / Loading States

Context

State to add

Gallery while Firestore loads

Skeleton cards

Auth bootstrap

Centered spinner (no flash of unauthenticated UI)

Unverified email

Lock all AI features, route to verification screen

Monthly quota near limit

Yellow banner: "X of Y designs used this month"

Monthly quota reached

Red banner + Upgrade CTA

Daily quota reached (Freemium/Basic)

"Come back tomorrow or upgrade for unlimited"

Image about to expire (≤24h)

Red expiry chip + "Download before it's gone"

Advanced room type on Freemium

Locked card with upgrade hint

4. Data Model

4.1 Firestore

users/{uid}

email, name, photoURL

role:                'Client' | 'Designer' | 'Admin'   (Admin override)

tier:                'freemium' | 'basic' | 'advanced' | 'designer'

stripeCustomerId:    string | null

subscriptionId:      string | null

subscriptionStatus:  'active' | 'past_due' | 'canceled' | null

currentPeriodEnd:    timestamp | null

emailVerified:       boolean              (mirrored from Auth for queries)

renderTimestamps:    number[]             (last 24h, server-trimmed)

totalRenders:        number

monthlyDesignCount:  number               (resets lazily on first render of new month)

monthlyResetAt:      timestamp            (start of next UTC month)

createdAt, lastActive

users/{uid}/gallery/{imageId}

storagePath:        'gallery/{uid}/{imageId}.png'

thumbnailPath:      'gallery/{uid}/{imageId}_thumb.jpg'

prompt, projectName, mode, timestamp

createdAt:          timestamp

tierAtCreation:     string                (audit only)

expiresAt:          timestamp             (createdAt + retentionDays[user.tier])

watermarked:        boolean               (true if rendered while tier='freemium')

roomType:           string                (basic | advanced subtype)

savedProducts:      ProductItem[]        (denormalized; share gallery lifecycle)

stripeEvents/{eventId}                       (webhook idempotency log)

type, processedAt

4.2 Firebase Storage

gallery/{uid}/{imageId}.png          full resolution (watermarked if Freemium)

gallery/{uid}/{imageId}_thumb.jpg    generated by onFinalize Function

4.3 Security Rules

•	
      Firestore: users can read/write their own users/{uid}/**. tier, subscriptionStatus, stripeCustomerId, monthlyDesignCount, monthlyResetAt are server-only (Cloud Functions). Admins can read all.

•	
      Storage: read/write only when request.auth.uid == uid. Slot-count enforcement happens in the upload Function, not in rules.

5. Server-Side (Cloud Functions, 2nd gen)

Function

Type

Purpose

onUserCreate

Auth trigger

Create users/{uid} doc, set tier='freemium', init quota counters

proxyRemodel

Callable

Server-side Gemini call; enforces monthly + daily quotas by tier; watermarks Freemium; gates room types; uploads result to Storage

proxyGenerateImage

Callable

Server-side Gemini image-from-prompt; same quota + watermark logic

proxyGenerateProductList

Callable

Server-side Gemini call for sourcing; gates furniture matching by tier

proxyShopifySearch

Callable

Hides ACCESS_TOKEN, removes CORS hack

stripeCheckoutSession

Callable

Creates Stripe Checkout for tier upgrade

stripePortalSession

Callable

Creates Stripe Customer Portal session

stripeWebhook

HTTPS

Receives subscription events, updates users/{uid}.tier, calls recomputeExpiry

recomputeExpiry

Internal helper

On tier change, iterates user's gallery and sets expiresAt = createdAt + retentionDays[newTier]. Downgrade clamped to now + 24h minimum.

onGalleryImageFinalize

Storage trigger

Generates thumbnail; enforces monthly slot count for tier

expireOldImages

Scheduled (1/h)

Deletes Storage objects + Firestore docs where expiresAt < now

recomputeAnalytics

Scheduled (1/d)

Populates admin dashboard aggregates

All secrets (Gemini key, Shopify token, Stripe secret) live in Google Secret Manager, mounted into Functions. Nothing secret in the client bundle.

6. Task List

Status legend: ☐ todo · ▣ in progress · ✅ done

Phase 0 — Project Setup (~1 day) — INFRA COMPLETE, PENDING APPLY

•	
      ✅ Decide GCP project + billing structure

•	
      ✅ Create GCP project prhomz-dev-code-test in console, link billing

•	
      ✅ Create TF state bucket prhomz-designer-dev-tfstate

•	
      ✅ Write infra/ Terraform (APIs, Firebase, Firestore, Storage, Auth, Secrets, IAM)

•	
      ☐ Run terraform init && terraform apply on Mac

•	
      ☐ Accept Firebase ToS in console

•	
      ☐ Add real secret values via gcloud secrets versions add

•	
      ☐ Install Firebase CLI locally + run firebase init (emulators only)

•	
      ☐ Install Stripe CLI for local webhook forwarding

•	
      ☐ Add firebase, firebase-admin to npm deps

•	
      ☐ Add Firebase config + emulator detection to Vite config

•	
      ☐ Update root .gitignore for service account JSON, Firebase cache

Phase 1 — Auth & User Model (~3 days)

•	
      ☐ Implement Firebase Auth client wrapper (services/authService.ts)

•	
      ☐ Rewrite components/Auth.tsx:

•	
      ☐ Sign-up form (email + password + confirm)

•	
      ☐ Sign-in form (email + password)

•	
      ☐ Forgot-password flow

•	
      ☐ Toggle between sign-in / sign-up

•	
      ☐ Inline validation + error messaging

•	
      ☐ Build EmailVerificationPending screen with resend (rate-limited)

•	
      ☐ Add EmailVerifiedGuard for protected routes

•	
      ☐ Implement onUserCreate Cloud Function:

•	
      ☐ Create Firestore user doc

•	
      ☐ Set tier: 'freemium', monthlyDesignCount: 0, monthlyResetAt: startOfNextMonth(now)

•	
      ☐ Mirror emailVerified from Auth

•	
      ☐ Replace App.tsx localStorage user state with onAuthStateChanged + Firestore listener

•	
      ☐ Add auth bootstrap loading state

•	
      ☐ Implement logout (Firebase signOut + clear local state)

•	
      ☐ Firestore security rules for users/{uid} (own-doc only; server-only fields locked)

•	
      ☐ Tests: signup → verification → first login on emulator

Phase 2 — Gallery → Firestore + Storage (~3 days)

•	
      ☐ Build services/galleryService.ts (Firestore CRUD + Storage uploads)

•	
      ☐ Rewrite App.tsx gallery state to read from Firestore listener (drop localStorage)

•	
      ☐ Update components/Gallery.tsx:

•	
      ☐ Load images from Storage URLs (not base64)

•	
      ☐ Add ExpiryChip (days/hours; red ≤24h)

•	
      ☐ Tier-aware retention banner: "Images auto-delete after {N} days/hours on your {Tier} plan"

•	
      ☐ Empty-state CTA for Freemium: "Upgrade to keep your work longer"

•	
      ☐ Visible watermark indicator on Freemium images

•	
      ☐ Skeleton loading state

•	
      ☐ Define RETENTION_BY_TIER = { freemium: 1, basic: 7, advanced: 15, designer: 30 } (shared constant)

•	
      ☐ Set expiresAt = createdAt + RETENTION_BY_TIER[user.tier] at every gallery write

•	
      ☐ Implement onGalleryImageFinalize Function (thumbnail generation)

•	
      ☐ Implement expireOldImages scheduled Function (hourly, tier-aware via expiresAt)

•	
      ☐ Storage security rules (own-folder only)

•	
      ☐ Tests: upload → list → expiry deletion on emulator

Phase 3 — Cloud Functions Proxy Layer (~3 days)

•	
      ☐ Set up Functions project structure (TypeScript)

•	
      ☐ Move GEMINI_API_KEY to Secret Manager

•	
      ☐ Move Shopify ACCESS_TOKEN to Secret Manager

•	
      ☐ Define QUOTA_BY_TIER = { freemium: {monthly:10, daily:2}, basic: {monthly:100, daily:5}, advanced: {monthly:300, daily:Infinity}, designer: {monthly:Infinity, daily:Infinity} } (shared constant)

•	
      ☐ Implement proxyRemodel:

•	
      ☐ Auth + emailVerified check

•	
      ☐ Lazy monthly counter reset (if now > monthlyResetAt, reset count + set new month)

•	
      ☐ Enforce monthly quota by tier

•	
      ☐ Enforce daily quota via renderTimestamps[] filter for last 24h

•	
      ☐ Call Gemini server-side

•	
      ☐ Watermark Freemium output (overlay PNG via Sharp/canvas)

•	
      ☐ Upload result to Storage

•	
      ☐ Write Firestore gallery doc with expiresAt, tierAtCreation, watermarked flag

•	
      ☐ Increment monthlyDesignCount, totalRenders, push to renderTimestamps[] (trim >24h)

•	
      ☐ Implement proxyGenerateImage (same pattern)

•	
      ☐ Implement proxyGenerateProductList:

•	
      ☐ Limit results count for Freemium ("limited furniture matching")

•	
      ☐ Gate source choice (Amazon/Wayfair/IKEA) by tier

•	
      ☐ Implement proxyShopifySearch (removes CORS hack)

•	
      ☐ Bundle watermark.png asset with Functions deploy (no extra bucket needed)

•	
      ☐ Refactor services/geminiService.ts to call Functions instead of Gemini directly

•	
      ☐ Refactor services/dataService.ts to call Functions instead of Shopify directly

•	
      ☐ Verify client bundle no longer contains either secret (grep production build)

•	
      ☐ Tests: end-to-end render flow on emulator; watermark visible on Freemium, absent on paid

Phase 4 — Stripe Integration (test mode) (~4 days)

•	
      ☐ Create Stripe products + prices for Basic ($9.99), Advanced ($19.99), Designer ($49.99) (test mode)

•	
      ☐ Store Stripe price IDs in Functions config

•	
      ☐ Build components/PricingPage.tsx with 4 tier cards (Freemium current/free, 3 paid)

•	
      ☐ Build components/UpgradeModal.tsx (compact pricing)

•	
      ☐ Build components/AccountPage.tsx (tier, monthly usage, billing link)

•	
      ☐ Build TierBadge, UpgradeCTA, QuotaIndicator components

•	
      ☐ Implement stripeCheckoutSession Function

•	
      ☐ Implement stripePortalSession Function

•	
      ☐ Implement stripeWebhook Function:

•	
      ☐ Idempotency via stripeEvents/{eventId} log

•	
      ☐ Handle customer.subscription.created → set tier, call recomputeExpiry

•	
      ☐ Handle customer.subscription.updated → update tier, call recomputeExpiry

•	
      ☐ Handle customer.subscription.deleted → downgrade to Freemium, call recomputeExpiry

•	
      ☐ Handle invoice.payment_failed → past_due

•	
      ☐ Implement recomputeExpiry helper (downgrade grace floor: now + 24h minimum)

•	
      ☐ Wire profile dropdown → AccountPage

•	
      ☐ Wire Navigation footer to show real tier badge

•	
      ☐ Configure Stripe CLI to forward webhooks to emulator

•	
      ☐ Tests: upgrade Freemium → Basic; downgrade; cancel; payment failure paths

Phase 5 — Tier Enforcement & UX Wiring (~2 days)

•	
      ☐ Rewrite Remodeler.tsx quota banner:

•	
      ☐ Show current tier, monthly usage (X / Y), daily usage (X / Y or "∞")

•	
      ☐ Show upgrade CTA on quota wall

•	
      ☐ Disable submit when at quota

•	
      ☐ Gate room-type selection in Remodeler.tsx:

•	
      ☐ Freemium → only basic room types

•	
      ☐ Paid → all room types; locked badges with upgrade hint

•	
      ☐ Update ShopLookModal.tsx:

•	
      ☐ Lock Amazon/Wayfair/IKEA tabs for Freemium

•	
      ☐ Cap suggested-items count for Freemium ("limited furniture matching")

•	
      ☐ Inline upgrade prompts on locked sources

•	
      ☐ Add watermark notice tooltip on Freemium download button

•	
      ☐ Upgrade-CTA placement audit: Pricing page, profile dropdown, quota wall, locked features, gallery empty state

•	
      ☐ Email-on-quota-near-limit (90% monthly) — optional, Firebase Extension

Phase 6 — Admin Dashboard ↔ Real Data (~1.5 days)

•	
      ☐ Implement recomputeAnalytics scheduled Function (daily)

•	
      ☐ Aggregate: total designs, total products sourced, revenue potential, active users

•	
      ☐ Aggregate: usage by tier (Freemium/Basic/Advanced/Designer counts)

•	
      ☐ Rewrite AdminDashboard.tsx to read from analytics collection

•	
      ☐ Admin-only Firestore rules

•	
      ☐ Admin user-management actions (suspend, override tier — admin grants Designer-role benefits without subscription)

Phase 7 — Production Cutover to GCP (~1.5 days)

•	
      ☐ Configure Firebase Hosting (firebase.json, redirects, headers)

•	
      ☐ Enable Firebase App Check (reCAPTCHA v3) on callable Functions

•	
      ☐ Set budget alerts on GCP project

•	
      ☐ Configure custom domain + SSL on Firebase Hosting

•	
      ☐ Switch Stripe to live keys (when account approved)

•	
      ☐ Switch Stripe webhook endpoint to production URL

•	
      ☐ Smoke test: signup → verify → render (with watermark) → upgrade → render (no watermark) → expire

•	
      ☐ Cloud Logging alerts for Function errors

•	
      ☐ Runbook (rotating keys, draining quota, refunding, watermark asset rotation)

Phase 8 — Cleanup & Polish (~1 day)

•	
      ☐ Remove dead productService.ts (currently 30 bytes)

•	
      ☐ Remove migrated_prompt_history/ if unused

•	
      ☐ Delete FALLBACK_INVENTORY from client (lives server-side if still needed)

•	
      ☐ Update DOCUMENTATION.md and HANDOVER_DOCUMENTATION.md

•	
      ☐ Add E2E test (Playwright or similar) for the critical path

•	
      ☐ Polish watermark asset (final brand-approved PNG)

7. Total Estimate

Phase

Days

0 — Setup (mostly done)

1

1 — Auth & user model

3

2 — Gallery → Firestore

3

3 — Functions proxy + watermark

3

4 — Stripe integration

4

5 — Tier enforcement & UX

2

6 — Admin dashboard

1.5

7 — Production cutover

1.5

8 — Cleanup

1

Total

20 days (~4 weeks solo, ~2 weeks paired)

8. Open Questions (Non-Blocking)

•	
      Stripe live-mode timing — affects Phase 7 only; can stay in test mode until ready.

•	
      Watermark design — needs final brand-approved PNG before Phase 3 ships to users. Placeholder is fine for dev.

•	
      "Basic vs Advanced room types" — exact catalog split needed before Phase 5 (which room types are "Basic"?). Working assumption: living room, bedroom = Basic; kitchen, bathroom, office, outdoor = Advanced.

•	
      "Limited furniture matching" for Freemium — exact cap? Working assumption: 2 items per scene, vs unlimited on paid.

•	
      Designer role override — role='Designer' (admin-granted) grants Designer-tier benefits without a subscription. Implementation: effectiveTier = role === 'Designer' ? 'designer' : user.tier.

•	
      Refund policy — out of scope; defer until first paid user.

•	
      Welcome email branding — Firebase default templates initially; swap to custom (SendGrid / Firebase Extension) later.

9. Risks & Mitigations

Risk

Mitigation

Gemini API cost runaway

Server-side monthly + daily quota + GCP budget alerts

Stripe webhook race / double-charge

Idempotency log in stripeEvents/{eventId}

Storage cost from large gallery

Per-tier retention (1/7/15/30d), 30-day GCS safety net

Users skip email verification, fill quota with junk

EmailVerifiedGuard blocks all paid Function calls

Free tier abuse via multiple accounts

Email verification required; future: device fingerprinting / IP rate limit

Secrets leaking via client bundle

Secret Manager + grep production build before each deploy

Watermark removed by users via crop/photoshop

Acceptable; watermark is friction, not DRM. Real protection is the rate limit and the value users get from paying.

Monthly counter reset bug (lost renders)

Lazy reset is idempotent; defensive: don't decrement, only set to 0 on stale monthlyResetAt