Phase 1 Completion Report — Auth & User Model

Project: PRHOMZ AI Designer Phase: 1 of 8 (Auth & User Model) Status: Complete (with one defer — see §8) Environment validated: Local development against Firebase Emulator Suite Date completed: 2026-05-14

1. Executive Summary

Phase 1 replaced the application's fake setTimeout-based login simulation with real Firebase Authentication, added an enforced email-verification gate, and migrated user state from localStorage to Cloud Firestore. The app now supports proper sign-up, sign-in, sign-out, password reset, and session persistence against either the local Firebase Emulator Suite (dev) or live Firebase (prod), switchable via a single environment flag.

Every user now exists as a Firestore document with all the fields required by later phases — tier, monthly quota counters, subscription state placeholders, and verification status — even though most of those fields are not yet enforced.

The visual design of the original auth screen was preserved intact; only the logic underneath changed.

2. Goals of Phase 1

From the implementation plan:

Goal

Status

Real Firebase Authentication (email + password)

Done

Required email verification before AI features unlock

Done (gate at sign-in level)

Firestore-backed user profile with default Freemium tier

Done (via client-side ensureUserDoc; Function-driven in Phase 3)

Replace localStorage user state with onAuthStateChanged + Firestore listener

Done

Drop the 14-day trial logic (per stakeholder revision)

Done (not built)

Preserve existing UI design language

Done

Production-ready architecture (single env flag flips dev→prod)

Done

3. What Was Built

3.1 New Files

File

Purpose

services/firebaseClient.ts

Initializes the Firebase SDK. Connects to emulators or real services based on VITE_USE_FIREBASE_EMULATOR. Fails fast with a clear error if config env vars are missing.

services/authService.ts

Thin wrapper around Firebase Auth — signUp, signIn, signOut, sendReset, resendVerification, onAuthChange, plus validateEmailFormat and validatePassword helpers.

services/userService.ts

Firestore user-document helpers — ensureUserDoc, subscribeToUser, recordRender.

components/EmailVerificationPending.tsx

Post-signup screen with email display, "Resend" button (60s cooldown), "Sign out" link, and a 5-second auto-poll that detects when the user clicks the verification link.

firebase.json

Firebase Emulator + rules deploy configuration.

.firebaserc

Default project mapping → prhomz-dev-code-test.

firestore.rules

Phase 1 security rules — users can read and write their own users/{uid} doc; all other paths are denied.

firestore.indexes.json

Placeholder for composite indexes (none required yet).

storage.rules

Gallery bucket rules — gallery/{uid}/** is owner-only.

3.2 Modified Files

File

Change

components/Auth.tsx

Rewritten from a fake setTimeout login into a 4-view state machine: landing → sign-up → sign-in → forgot-password. Real Firebase calls, inline validation, friendly error translations. Visual design preserved.

App.tsx

Removed all localStorage user logic. Added two useEffect hooks — one for onAuthStateChanged, one for the Firestore user-doc subscription. Added a four-state render hierarchy (loading → unauthenticated → unverified → ready). Profile dropdown now displays tier.

types.ts

UserAccount expanded with tier, stripeCustomerId, subscriptionId, subscriptionStatus, currentPeriodEnd, emailVerified, monthlyDesignCount, monthlyResetAt, createdAt. Two new union types: UserTier, SubscriptionStatus.

.gitignore

Added Firebase emulator artifacts (.firebase/, *-debug.log, .runtimeconfig.json).

.env.local (gitignored)

Added VITE_USE_FIREBASE_EMULATOR=true and five VITE_FIREBASE_* config vars sourced from terraform output.

package.json

Added: firebase (Web SDK), firebase-tools (CLI, devDep), @types/react, @types/react-dom.

3.3 Data Model — users/{uid} Firestore document

Created on first verified sign-in with these defaults:

id:                  <Firebase Auth UID>

email:               <from Auth>

name:                <derived from email local-part>

role:                'Client'

tier:                'freemium'

stripeCustomerId:    null

subscriptionId:      null

subscriptionStatus:  null

currentPeriodEnd:    null

emailVerified:       true

renderTimestamps:    []

totalRenders:        0

monthlyDesignCount:  0

monthlyResetAt:      <first day of next UTC month>

createdAt:           <now>

lastActive:          <now>

All fields the later phases need are already present; most are not yet enforced.

4. Authentication Flows

4.1 Sign-Up

1	
      User clicks "Create Account" → enters email, password, confirm-password.

2	
      Client validates email format and password policy locally before any network call.

3	
      createUserWithEmailAndPassword creates the Firebase Auth user.

4	
      sendEmailVerification triggers Firebase to send (or in emulator: log) the verification link.

5	
      App renders EmailVerificationPending because user.emailVerified === false.

6	
      User clicks link in email (or marks verified in emulator UI).

7	
      EmailVerificationPending polls user.reload() every 5 seconds; when emailVerified flips, the auth state listener fires and App.tsx re-renders.

8	
      ensureUserDoc runs in App.tsx, writing the Firestore profile with Freemium defaults.

9	
      Firestore listener pushes the doc to local state; main studio renders.

4.2 Sign-In

1	
      User enters email + password.

2	
      signInWithEmailAndPassword runs.

3	
      If emailVerified === false, App.tsx routes to EmailVerificationPending (verification gate re-applies).

4	
      If verified, ensureUserDoc either returns the existing doc or creates one (returning user with no Firestore doc yet — shouldn't happen after Phase 3 but safe fallback).

5	
      Firestore listener subscribes, studio renders.

4.3 Forgot Password

1	
      User clicks "Forgot password?" link from sign-in form.

2	
      Email-format validated locally.

3	
      sendPasswordResetEmail triggers Firebase to send (or in emulator: log) the reset link.

4	
      Confirmation panel shown — user does not return to the app; they click the link in their email to reset.

4.4 Sign-Out

1	
      User clicks profile avatar → Logout.

2	
      signOut() clears Firebase Auth state.

3	
      onAuthStateChanged fires with null → App.tsx routes back to the landing screen.

4	
      Local gallery state is cleared (Phase 2 will move this server-side).

4.5 Session Persistence

Firebase Auth's default persistence is local — refresh tokens are kept in IndexedDB. After a page refresh, onAuthStateChanged fires within a few hundred milliseconds with the cached user. The app shows a brief "Loading…" spinner during this window, never a flash of the unauthenticated UI.

5. Validation Rules

5.1 Email Format

Regex: /^[^\s@]+@[^\s@.]+(\.[^\s@.]+)*\.[^\s@]{2,}$/

Accepts

Rejects

name@domain.com

notanemail

user.name@sub.domain.co.uk

abc@example (no TLD)

first+tag@gmail.com

abc@.com (empty label)

niraj@prhomz.in (2-char ccTLD)

abc@example.c (TLD too short)

@example.com (no local part)

abc @example.com (whitespace)

Applied identically on sign-up, sign-in, and forgot-password forms. Validation runs before any Firebase network call.

5.2 Password Policy

•	
      Minimum 8 characters

•	
      Must contain at least one number

Enforced client-side via validatePassword(). Firebase server-side also enforces a minimum of 6 chars by default — our stricter check runs first, so the user always sees our message rather than Firebase's.

6. Security Posture

6.1 Firestore Rules (Phase 1 — permissive baseline)

match /users/{userId} {

allow read: if request.auth != null && request.auth.uid == userId;

allow create, update: if request.auth != null && request.auth.uid == userId;

allow delete: if false;

}

match /{document=**} {

allow read, write: if false;

}

Wildcard-deny catches anything we didn't explicitly allow.

6.2 Storage Rules

match /gallery/{userId}/{file=**} {

allow read, write: if request.auth != null && request.auth.uid == userId;

}

match /{path=**} {

allow read, write: if false;

}

Per-user folder isolation. No cross-user reads or writes possible.

6.3 What's Locked Down Today vs. Still Open

Concern

Status

Users reading other users' profiles

Blocked

Users modifying other users' profiles

Blocked

Unauthenticated reads/writes

Blocked

Cross-user gallery access

Blocked

Users modifying their own tier field

Still possible — tightened in Phase 3 once onUserCreate Function is deployed

Users modifying their own monthlyDesignCount

Still possible — tightened in Phase 3

Users creating fake Stripe state

Still possible — tightened in Phase 3

The currently-open items are not exploitable for value yet because tier-based gating doesn't exist in the application code until Phase 5. Tightening happens in Phase 3 when the Functions runtime SA becomes the only writer to these fields.

7. Testing Performed

All tests passed against the local Firebase Emulator Suite:

Test

Outcome

Sign-up with valid credentials

Pass

Email-format validation (8 negative cases)

Pass

Password-length validation (<8 chars)

Pass

Password-numeric validation (no digit)

Pass

Confirm-password mismatch

Pass

Email verification via emulator UI toggle

Pass

Auto-detection of verification (5s poll)

Pass

Firestore user doc created with correct defaults

Pass

Sign-in with verified user

Pass

Forgot-password flow (link logged in emulator)

Pass

Sign-out clears state

Pass

Session persists across page refresh

Pass

Duplicate email rejected with friendly message

Pass

Wrong password rejected with friendly message

Pass

8. What Was Not Built in Phase 1 (Intentionally Deferred)

Item

Original phase

New phase

Reason for defer

onUserCreate Cloud Function (Auth trigger)

Phase 1 Day 3

Phase 3

One Cloud Functions deployment is better than two. Client-side ensureUserDoc is a safe placeholder.

Tightened Firestore rules (lock server-only fields)

Phase 1 Day 3

Phase 3

Requires the runtime SA created by the Function deploy.

Welcome email branding

Phase 1

Phase 7

Firebase default templates are fine for dev.

Custom verification action URL

Phase 1

Phase 7

Requires Firebase Hosting domain to be live.

App Check / reCAPTCHA Enterprise

—

Phase 7

Production-only requirement.

Per-tier quota enforcement

—

Phase 5

Out of scope for the user-onboarding milestone.

9. Production Migration Checklist

These are the only changes required to move what was built in Phase 1 from emulator to live Firebase. Most are configuration-only — there are no application code changes.

9.1 Environment Variables

Variable

Dev value

Prod value

VITE_USE_FIREBASE_EMULATOR

true

unset (or false)

VITE_FIREBASE_API_KEY

(from terraform output)

same (or per-env value)

VITE_FIREBASE_AUTH_DOMAIN

same

same

VITE_FIREBASE_PROJECT_ID

same

same

VITE_FIREBASE_STORAGE_BUCKET

same

same

VITE_FIREBASE_APP_ID

same

same

The single flag VITE_USE_FIREBASE_EMULATOR is the only code-aware switch between environments. Everything else is just per-environment values.

9.2 Real Email Delivery

In emulator mode, verification and password-reset emails are logged to the terminal — they are not delivered. In live Firebase, the same SDK calls (sendEmailVerification, sendPasswordResetEmail) trigger Google's SMTP infrastructure and emails arrive at the real inbox within seconds.

No code change required. Just don't set the emulator flag.

9.3 Authorized Domains (Firebase Console → Authentication → Settings)

Before any user can sign in from your production domain, the domain must be on the Authorized Domains list. By default, the list contains: - localhost - <project-id>.firebaseapp.com - <project-id>.web.app

Before launch, add: - Your production custom domain (e.g., app.prhomz.com) - Any staging domains

Without this, sign-in attempts from the unlisted domain will fail with auth/unauthorized-domain.

9.4 Action Code Settings (verification & reset email links)

Currently, sendEmailVerification(user) and sendPasswordResetEmail(email) are called without an actionCodeSettings object. This means verification links lead to a Firebase-hosted confirmation page instead of redirecting back to the application.

For production, pass:

{

url: 'https://app.prhomz.com/auth/verified',

handleCodeInApp: false

}

A continueUrl query parameter is appended automatically — after Firebase's confirmation page, the browser is redirected to that URL. Small UX win; not strictly required.

9.5 Email Template Branding (Firebase Console → Authentication → Templates)

Default Firebase verification email reads "Hello, Follow this link to verify your email..." with a generic blue button. For production:

•	
      From name — change from noreply@<project-id>.firebaseapp.com to a branded sender

•	
      Subject line — e.g., "Verify your PRHOMZ account"

•	
      Body HTML — replace with branded template

•	
      Reply-to — point to a real support inbox

Or upgrade to a custom email provider (SendGrid via Firebase Extensions) for full control.

9.6 Tightened Firestore Rules (handled by Phase 3)

When Phase 3 deploys the onUserCreate Cloud Function and the proxy Functions, the rules will be updated to:

match /users/{userId} {

allow read: if request.auth != null && request.auth.uid == userId;

// Client can update its own profile EXCEPT server-only fields

allow update: if request.auth != null

&& request.auth.uid == userId

&& !(request.resource.data.diff(resource.data).affectedKeys()

.hasAny(['tier','stripeCustomerId','subscriptionId','subscriptionStatus',

'currentPeriodEnd','monthlyDesignCount','monthlyResetAt',

'totalRenders','renderTimestamps']));

// Creation is server-only (Function trigger)

allow create: if false;

allow delete: if false;

}

The Functions runtime SA bypasses these rules via the Admin SDK. Result: tier, quota, and subscription state are write-only by the server. Users cannot promote themselves.

9.7 Deploy Firestore + Storage Rules to Live Firebase

firebase deploy --only firestore:rules,storage:rules --project prhomz-dev-code-test

This is a one-line deploy whenever rules change. Until done, the rules apply only to the emulator.

9.8 App Check / reCAPTCHA Enterprise (Phase 7)

Live Firebase APIs are publicly addressable — anyone with the apiKey (which is intentionally not a secret in Firebase) could hit them. To prevent bots from calling Auth/Firestore/Storage/Functions from outside our application:

1	
      Register a reCAPTCHA Enterprise site key in Google Cloud Console.

2	
      Enable App Check in Firebase Console for each service.

3	
      Add the App Check provider to firebaseClient.ts (3 lines of code).

4	
      Set enforcement mode to "Enforced" once telemetry shows real traffic is being verified.

9.9 CORS Tightening on Gallery Bucket

The storage bucket currently has CORS rules allowing origin: ["*"] (from infra/storage.tf:25) — fine for dev, too open for prod.

Before launch, update image_retention_days and CORS origin in Terraform to your production domain only, then terraform apply.

9.10 Custom Domain & SSL (Phase 7)

firebase hosting:sites:create + DNS configuration. Firebase issues a Let's Encrypt cert automatically once the domain is verified. Once live, update Authorized Domains (§9.3) and Action Code Settings (§9.4) to use the new domain.

9.11 Monitoring & Budget Alerts

Already in place from Phase 0: - GCP Billing Budget alert at $50 / month - Cloud Logging captures all Firestore + Auth + Functions logs by default

Additional recommended: - Cloud Monitoring alert on auth/too-many-requests rate (signals brute-force attempts) - Alert on auth/account-exists-with-different-credential (if multi-provider added later)

10. Known Limitations

Limitation

Severity

Mitigation

Client creates its own user doc (Phase 1 placeholder)

Low

Phase 3 replaces with Cloud Function

Client can modify its own tier field today

Low

No tier-based gating exists in app yet; tightened in Phase 3

Gallery still in localStorage (5-image cap)

Medium

Phase 2 migrates to Firestore + Storage

No password-policy enforcement at Firebase server-side

Low

Client-side regex blocks the gap; Identity Platform policy can be added in console

Disposable email domains not blocked

Low

Phase 3 will add a denylist in proxyRemodel Function

Welcome email uses Firebase default branding

Low

Phase 7 cosmetic

No CAPTCHA / App Check on Auth endpoints

Medium

Phase 7 hardening

11. Cost Impact

Phase 1 added no measurable cost to the dev environment beyond what Phase 0 already covers:

•	
      Firebase Auth: Free up to 50,000 monthly active users. We're at 1 test user.

•	
      Firestore: One write per signup (creating user doc), one read per page load (loading user doc). Free tier easily absorbs this.

•	
      No Functions deployed yet: $0.

Total Phase 1 cost contribution: ~$0.00/month above Phase 0's baseline (~$0.30/month).

12. What Phase 2 Will Add

Brief preview so this report sits in context:

•	
      Move generated images from localStorage (base64, 5-image cap) to Cloud Storage (full resolution, per-tier retention).

•	
      Add a gallery subcollection under each user document.

•	
      Add the ExpiryChip and tier-aware retention banner UI to Gallery.tsx.

•	
      Add onGalleryImageFinalize (Storage trigger) to generate thumbnails.

•	
      Add expireOldImages (scheduled hourly) to honor per-tier retention windows.

Phase 1 deliverables remain unchanged through Phase 2.

13. Files Changed Summary

New:

services/firebaseClient.ts

services/authService.ts

services/userService.ts

components/EmailVerificationPending.tsx

firebase.json

.firebaserc

firestore.rules

firestore.indexes.json

storage.rules

Modified:

components/Auth.tsx          (rewrite)

App.tsx                      (rewire — auth listener + Firestore sub)

types.ts                     (expanded UserAccount)

.gitignore                   (added Firebase patterns)

.env.local                   (added Firebase config — gitignored)

package.json                 (added firebase, firebase-tools, @types/react*)

Total: 9 new files, 6 modified files, ~700 lines of net code added.

14. Sign-Off

Item

Verified

Email + password sign-up works

Yes

Email verification gate enforced

Yes

Firestore user doc created

Yes

Sign-in / sign-out work

Yes

Forgot password works

Yes

Session persists across refresh

Yes

All tests in §7 passed

Yes

Production migration path documented

Yes

No regressions in existing components

Yes

Phase 1 status: complete. Ready for Phase 2.