Phase 2 Completion Report — Gallery → Firestore + Storage

Project: PRHOMZ AI Designer Phase: 2 of 8 (Gallery → Firestore + Storage) Status: Complete (with the two Cloud Functions deferred to Phase 3 by design) Environment validated: Local development against Firebase Emulator Suite, with a paid-tier Gemini API key Date completed: 2026-05-14

1. Executive Summary

Phase 2 migrated the application's image gallery from localStorage (5-image cap, lost on browser cache clear) to Cloud Storage + Cloud Firestore. Every generated image is now uploaded as a real PNG to Firebase Storage and indexed in Firestore at users/{uid}/gallery/{imageId}. The Gallery page reads from a real-time Firestore listener, so the same user sees the same gallery across tabs, devices, and sessions.

The data model is now tier-aware: every gallery document carries an expiresAt timestamp computed at write time using RETENTION_DAYS_BY_TIER. The UI surfaces this via a color-coded ExpiryChip per image and a tier-aware retention banner at the top of the gallery. Freemium-rendered images carry a watermarked: true flag and a visible "WATERMARK" chip; the actual watermark overlay is deferred to Phase 3 when image rendering moves server-side.

Two Cloud Functions originally scoped for Phase 2 — onGalleryImageFinalize (thumbnail generation) and expireOldImages (per-tier retention enforcement) — were intentionally deferred to Phase 3 to consolidate all Functions into one deployment. Expired images are simply hidden from the UI via a Firestore query filter until Phase 3's cleanup job runs.

The Gemini API key was upgraded to a paid-tier project during this phase — required because image-generation models have zero allowance on free tier.

2. Goals of Phase 2

From the implementation plan:

Goal

Status

Move generated images out of localStorage to Cloud Storage

Done

Index image metadata in Cloud Firestore (users/{uid}/gallery)

Done

Compute expiresAt from tier-specific retention windows

Done

Tier-aware UI: per-image expiry chip + retention banner

Done

Freemium watermark indicator on gallery cards

Done (indicator only; real overlay in Phase 3)

Real-time gallery sync across tabs and devices

Done

Cross-tab + refresh persistence

Done

Skeleton loading state

Done

Freemium upgrade CTA on empty gallery

Done

Migration of existing localStorage galleries

Skipped (per stakeholder spec — start clean)

3. What Was Built

3.1 New Files

File

Purpose

services/galleryService.ts

All Storage + Firestore gallery operations. Exports RETENTION_DAYS_BY_TIER constant, computeExpiresAt, uploadGalleryImage, subscribeToGallery, saveProductsToImage, deleteGalleryImage.

components/ExpiryChip.tsx

Color-coded "Expires in N h/d" badge. Re-renders every minute to keep the countdown live. Gray > 24h, yellow 6-24h, red < 6h or expired.

3.2 Modified Files

File

Change

types.ts

GeneratedImage extended with storagePath, createdAt, expiresAt, tierAtCreation, watermarked. timestamp field kept as a legacy alias of createdAt for backward compatibility with display code. AnalyticsSummary.usageByTier keys renamed (essential→freemium, signature→basic, premium→advanced, elite→designer) to match the agreed tier model.

components/Remodeler.tsx

After a successful remodelImage call, the result is uploaded to Storage via uploadGalleryImage, which also writes the Firestore gallery doc. The imageId of the upload is held in local state so the inline ShopLookModal onSaveProducts callback can attach products to the correct gallery doc via saveProductsToImage. The onSaveProducts prop dropped from RemodelerProps — Remodeler now owns this concern.

components/Gallery.tsx

Rewritten. Receives images (from Firestore subscription), tier, isLoading via props. Adds ExpiryChip, "WATERMARK" chip, tier-aware retention banner, Freemium upgrade hint on empty state, skeleton card array during initial load. Sourcing-manifest modal preserved verbatim from Phase 1.

App.tsx

Removed all localStorage.getItem/setItem calls for gallery. Removed handleSaveProductsToImage. Added isGalleryLoading state and subscribeToGallery useEffect that connects/disconnects based on authUser. handleImageGenerated now only triggers the render counter (recordRender) — image persistence is handled by Remodeler.

firestore.rules

Added rules block for users/{userId}/gallery/{imageId} — owner-only read/create/update/delete. Phase 1's wildcard-deny still catches everything else.

.gitignore

Added .emulator-data/ so Firebase Emulator data snapshots aren't committed.

3.3 New Constants

RETENTION_DAYS_BY_TIER = {

freemium:  1,

basic:     7,

advanced: 15,

designer: 30,

}

Defined in services/galleryService.ts. In Phase 3 this constant will be promoted to a module shared between client and Cloud Functions so the cleanup job uses the same source of truth.

3.4 Data Model — users/{uid}/gallery/{imageId} Firestore document

Created on every successful Gemini render:

id:               <imageId — millisecond timestamp + 6 random chars>

url:              <Firebase Storage download URL>

storagePath:      'gallery/{uid}/{imageId}.png'

prompt:           <full instruction including style and budget>

mode:             'edit'

timestamp:        <createdAt — kept for legacy display code>

createdAt:        <Date.now() at upload time>

expiresAt:        createdAt + RETENTION_DAYS_BY_TIER[user.tier] * 86_400_000

tierAtCreation:   <user's current tier at render time>

watermarked:      <true if tierAtCreation === 'freemium'>

projectName:      <user-typed name or 'Untitled Iteration'>

savedProducts:    [...] (added later via ShopLookModal; share gallery lifecycle)

4. End-to-End Flows

4.1 New Render → Persisted Gallery Item

1	
      User selects style + clicks Apply in Remodeler.

2	
      remodelImage calls Gemini with the input image and full instruction.

3	
      Gemini returns a base64 PNG; Remodeler shows it immediately in the result pane.

4	
      In parallel, uploadGalleryImage runs: - Converts base64 → Blob → uploads to gallery/{uid}/{imageId}.png in Storage emulator. - Calls getDownloadURL to get a fetchable URL. - Writes a Firestore doc with all metadata and expiresAt computed from RETENTION_DAYS_BY_TIER[user.tier].

5	
      App.tsx's gallery subscription fires with the new doc → Gallery component re-renders with the new card visible.

6	
      recordRender updates the user's renderTimestamps + totalRenders + monthlyDesignCount on the user doc.

4.2 Save Products to a Gallery Item

1	
      User clicks Shop Furnishings on the result image; ShopLookModal opens.

2	
      ShopLookModal runs generateProductList against the image (Gemini scan).

3	
      User selects products and clicks save.

4	
      Inline onSaveProducts callback in Remodeler runs saveProductsToImage(uid, lastUploadedImageId, products).

5	
      Firestore doc is updated with savedProducts: ProductItem[] via setDoc(..., { merge: true }).

6	
      Gallery subscription pushes the update; the card now shows the "View N Sourced Pieces" button.

4.3 Gallery Read with Expiry Filtering

1	
      App.tsx subscribes to users/{uid}/gallery via subscribeToGallery.

2	
      Firestore query filters where('expiresAt', '>', now) and orders expiresAt desc.

3	
      Client also re-filters by expiresAt > now on each snapshot (catches edge cases where a doc was eligible at subscription time but expired since).

4	
      Results are sorted client-side by createdAt descending so newest cards appear first.

5	
      Each card's ExpiryChip re-renders every 60 seconds so countdowns stay live.

4.4 Cross-Tab Sync

Firestore's real-time listener propagates writes to every subscribed client within ~50ms over a LAN connection. Two browser tabs of the same user share the same users/{uid}/gallery subscription, so a render initiated in tab A appears in tab B without any explicit messaging.

5. Decisions Made During Phase 2

5.1 Deferred both Cloud Functions to Phase 3

Both onGalleryImageFinalize (Storage trigger for thumbnail generation) and expireOldImages (scheduled hourly cleanup) were originally Phase 2 deliverables. Decision: defer both to Phase 3.

Why: Same rationale as Phase 1's onUserCreate deferral — one Cloud Functions deployment is cleaner than two. The deferred features have functional workarounds in Phase 2:

•	
      No thumbnails → Gallery displays the full-size image, CSS-scaled to the card. Slight bandwidth cost during browsing; not a functional issue.

•	
      No cleanup job → Expired Firestore docs accumulate but are hidden from the UI via the where('expiresAt', '>', now) query. The GCS bucket's 30-day lifecycle rule (set in Terraform during Phase 0) is a safety net.

5.2 Watermark indicator only — actual overlay deferred to Phase 3

The Phase 2 code sets watermarked: true on every Freemium-rendered image and shows a "WATERMARK" chip on the gallery card, plus a tooltip on the download button. The PNG itself is unwatermarked.

Why: Watermark application is image manipulation (Sharp or canvas) that belongs in the proxyRemodel Cloud Function. Doing it client-side in Phase 2 would mean rewriting that logic in Phase 3 when render moves server-side — wasted effort. The chip + tooltip carry the product signal (Freemium downloads are watermarked) before the real overlay ships.

5.3 Hide expired docs via Firestore query filter

We don't physically delete expired gallery docs until Phase 3 deploys expireOldImages. In the meantime, the UI never shows them because the subscription query filters them out.

Why: Cleaner UX (users don't see "expired" items) and zero risk of accidentally exposing the half-finished cleanup state. When Phase 3 deletes them, they were already invisible — no UI flicker.

5.4 Per-tier retention computed at write time, not read time

Every gallery doc stores its own expiresAt, computed from the user's tier at the moment of render. A render done while Freemium gets 1-day retention, even if the user later upgrades.

Why: Simpler reasoning, no recomputation logic in the read path, and matches the eventual recomputeExpiry flow on tier change (Phase 4) — that helper will iterate gallery docs and update expiresAt directly. Storing the value at write time is the right primitive.

5.5 lastUploadedImageId lives in Remodeler, not App.tsx

To save products to the correct gallery doc, ShopLookModal needs the imageId of the most recently rendered image. Phase 2 keeps this in Remodeler's local state rather than threading it through App.tsx.

Why: Locality — Remodeler is the only consumer. Lifting it to App.tsx adds prop plumbing for one read site.

6. Testing Performed

All tests passed against the local Firebase Emulator Suite (with --import=./.emulator-data --export-on-exit for cross-restart persistence) + paid-tier Gemini API key:

Test

Outcome

Sign in → empty Gallery with Freemium upgrade hint card visible

Pass

Generate a remodel → image appears in result pane immediately

Pass

Same image appears in Gallery within ~1 second (Firestore push)

Pass

Gallery card shows red ExpiryChip ("Expires in 24h" on Freemium)

Pass

Gallery card shows "WATERMARK" chip on Freemium-rendered image

Pass

Firebase Storage emulator UI shows the actual PNG at gallery/{uid}/{imageId}.png

Pass

Firestore emulator UI shows the doc with correct expiresAt, tierAtCreation, watermarked, storagePath

Pass

Cross-tab sync: render in tab A appears in tab B's Gallery

Pass

Hard refresh → Gallery state preserved

Pass

ShopLookModal scan + save → "View N Sourced Pieces" button appears on the card

Pass

"Buy Now" inside the products modal opens the product URL in a new tab

Pass

Tier banner displays "auto-delete after 24 hours on your Freemium plan"

Pass

Manually changing tier to 'basic' in Firestore emulator → banner updates to "7 days on your Basic plan"

Pass

Manually setting a doc's expiresAt to 1 (forced expiry) → image hidden from Gallery

Pass

7. What Was Not Built in Phase 2 (Intentionally Deferred)

Item

New phase

Reason for defer

onGalleryImageFinalize (Storage trigger — thumbnails)

Phase 3

Consolidate all Functions into one deployment.

expireOldImages (scheduled cleanup, hourly)

Phase 3

Same — and the Firestore query filter hides expired docs in the meantime.

Real watermark overlay on the Freemium PNG

Phase 3

Image manipulation belongs in proxyRemodel Function, where it can run once server-side instead of in every browser.

Tightened Firestore rules (server-only create on gallery docs)

Phase 3

Requires the Functions runtime SA to be the writer; right now the client creates docs.

Storage CORS tightening to prod domain

Phase 7

Production domain isn't live yet.

Per-tier gallery slot count enforcement (5/50/500/∞)

Phase 5

Out of scope for the data-path migration; full tier-quota enforcement is later.

Hard-delete UI (trash icon)

Later

Not in scope. Trash icon left visible-but-disabled to preserve the existing layout.

8. Production Migration Checklist

What changes in production beyond Phase 1's checklist:

8.1 Storage Bucket — Tighten CORS

Currently infra/storage.tf declares origin: ["*"] on the gallery bucket. Before launch, replace with the production domain only:

cors {

origin          = ["https://app.prhomz.com"]

method          = ["GET", "POST", "PUT", "DELETE", "HEAD"]

response_header = ["Content-Type", "Authorization"]

max_age_seconds = 3600

}

Then terraform apply from infra/. Wildcard CORS lets any origin upload — fine for dev, bad for prod.

8.2 Storage Bucket — Confirm Lifecycle Safety Net

infra/storage.tf already sets age = 30 days as the bucket-level safety net. No change required, but verify after terraform apply:

gcloud storage buckets describe gs://prhomz-dev-code-test-gallery

Should show a lifecycle_config.rule with condition.age: 30 and action.type: Delete. This catches anything the expireOldImages Function fails to remove.

8.3 Storage Rules — Deploy to Live Firebase

The Phase 2 storage.rules and firestore.rules are loaded by the emulator at startup but are not yet pushed to live Firebase. When ready:

firebase deploy --only firestore:rules,storage:rules --project prhomz-dev-code-test

This is a one-line deploy that takes ~10 seconds. Re-run whenever rules change.

8.4 Firebase Storage Default Bucket

The Storage SDK in firebaseClient.ts connects to the bucket whose name is in VITE_FIREBASE_STORAGE_BUCKET. We set this to the custom-named bucket (prhomz-dev-code-test-gallery) in Phase 0 — not the default <project>.appspot.com bucket Firebase usually provisions. This works in both emulator and prod, no code change required.

8.5 App Check Coverage Extended to Storage

When Phase 7 enables App Check for Auth + Firestore, add Storage too. Otherwise bots could call the Storage REST API directly with valid auth tokens and burn upload bandwidth. Configuration is a single line in the Firebase Console alongside the other App Check toggles.

8.6 Download URL Tokens

Firebase Storage download URLs include a non-expiring token. These URLs are reasonably safe to embed in Firestore (they're per-object and revokable from the bucket), but be aware that anyone with the URL can fetch the image. The security boundary is "who can read the Firestore doc to get the URL." Our rules already enforce owner-only Firestore reads, so this is acceptable.

If you ever want stricter — e.g., signed URLs that expire — the change is in galleryService.ts's upload path: - Replace getDownloadURL with a signed-URL Cloud Function call. - Refresh the URL on Gallery reads when it's near expiry.

Not needed for the user-onboarding scope.

8.7 Browser Cache Strategy

Storage downloads are served with HTTP caching headers from Google's CDN, so repeated views of the same gallery card are essentially free of GET cost. No code change required; just useful to know when reasoning about Storage bills.

9. Known Limitations

Limitation

Severity

Mitigation

Full-size images served to gallery cards (no thumbnails)

Low

Phase 3 deploys onGalleryImageFinalize

Expired Firestore docs accumulate until Phase 3 cleanup

Low

Hidden from UI via query filter; GCS lifecycle catches storage objects after 30 days

Client can write gallery docs with forged expiresAt / tierAtCreation

Low

No exploit value yet (no tier-based gating). Phase 3 locks creation to Functions runtime SA.

No hard-delete UI

Low

Trash icon visible-but-disabled; intentional.

Watermark is indicator-only (PNG unwatermarked)

Medium

Phase 3 proxyRemodel Function applies real overlay

Per-tier gallery slot count not enforced

Low

Phase 5 wires monthlyDesignCount + slot caps

Storage bucket CORS is wildcard *

Medium

Phase 7 tightens to production domain

10. Cost Impact

Phase 2 introduced first-time runtime spending in two places:

10.1 Gemini API (now real money)

Switching from free-tier to paid-tier Gemini was required for image-generation models. Pricing at time of writing:

•	
      gemini-2.5-flash-image: ~$0.04 per generated image.

At the Phase 2 testing scale (10-20 renders during validation), this is well under $1. At 1,000 active users × average 10 renders/month, this is ~$400/month and grows linearly with usage.

This is the dominant variable cost at scale and is documented in infra-plan-design.doc §4.4.

10.2 Firebase Storage

•	
      Storage at rest: $0.02/GB/month in us-central1

•	
      Class-A operations (writes): $0.05 per 10K

•	
      Class-B operations (reads): $0.004 per 10K

•	
      Egress: 1 GB free tier, then $0.12/GB

At Phase 2 dev scale: pennies. At 1,000 users × 100 renders/month × 500 KB per image with 7-day average retention: ~5 GB working set ≈ $0.10/month + minor ops cost. Negligible.

10.3 Firestore

•	
      Reads: $0.06 per 100K above free tier (1.5M/month free)

•	
      Writes: $0.18 per 100K above free tier (600K/month free)

Each render = 1 Firestore write (gallery doc) + maybe 1 user-doc update. Each page load = 1 Firestore read per gallery doc displayed. At dev scale: pennies; at 1,000 active users: still inside free tier likely.

11. Files Changed Summary

New:

services/galleryService.ts

components/ExpiryChip.tsx

phase-2-completion-report.md

Modified:

types.ts                       (GeneratedImage extended; AnalyticsSummary keys fixed)

components/Remodeler.tsx       (upload + lastUploadedImageId + ShopLookModal save callback)

components/Gallery.tsx         (rewrite — ExpiryChip, watermark chip, tier banner, skeleton)

App.tsx                        (drop localStorage; subscribe to Firestore gallery)

firestore.rules                (gallery subcollection allow rules)

.gitignore                     (.emulator-data/)

Total: 2 new code files + 1 new doc, 6 modified files, ~450 lines of net code added.

12. Sign-Off

Item

Verified

Gallery upload writes to Storage + Firestore

Yes

Cross-tab sync works

Yes

Refresh persistence works

Yes

Expiry chip shows correct color + label

Yes

Watermark chip shows on Freemium images

Yes

Tier banner reflects user's actual tier

Yes

Expired docs hidden from UI

Yes

ShopLookModal save persists to correct gallery doc

Yes

All 8 test scenarios in §6 passed

Yes

Production migration path documented

Yes

No regressions in Phase 1 deliverables

Yes

Phase 2 status: complete. Ready for Phase 3.

13. What Phase 3 Will Add

Brief preview so this report sits in context. Phase 3 is the Cloud Functions phase — everything we deferred from Phases 1, 2, and the Functions originally scoped for Phase 3 land in one deployment:

•	
      onUserCreate (Auth trigger) — replaces the client-side ensureUserDoc from Phase 1. Sets tier: 'freemium' server-side so the client can never forge a higher tier.

•	
      onGalleryImageFinalize (Storage trigger) — generates a small thumbnail when a full image is uploaded, stores it next to the original.

•	
      expireOldImages (scheduled hourly) — deletes Firestore docs + Storage objects where expiresAt < now. Honors per-tier retention windows exactly.

•	
      proxyRemodel, proxyGenerateImage, proxyGenerateProductList — move all Gemini calls off the client. The GEMINI_API_KEY will no longer ship in the browser bundle.

•	
      proxyShopifySearch — same, for the Shopify Admin token.

•	
      Real watermark overlay — applied inside proxyRemodel for Freemium users, using sharp or canvas-in-node.

•	
      Tightened Firestore rules — gallery and user doc creation become server-only.

After Phase 3, the client bundle will contain zero secrets, and all entitlement-shaping logic (tier checks, quota enforcement, watermark) lives in one server-side place we can audit.

Phase 2 deliverables remain unchanged through Phase 3.