PRHOMZ AI Designer - Production Launch Checklist

Project: prhomzmvp-nonprod (being promoted to production)

Generated: 2026-06-27   |   Updated: 2026-06-29 (Stripe live wiring shipped; Shopify token dependency removed; git-history audit complete)

This checklist captures every item we identified as needed before flipping DNS from prhomzmvp-nonprod.web.app to prhomzai.com / designer.prhomzai.com. Items marked BLOCKER must be done; PARTIAL items are partly shipped; TODO items are recommended but not all hard blockers.

Status legend

| Status | Meaning |
| --- | --- |
| DONE | Already shipped |
| PARTIAL | In progress or partially complete |
| BLOCKER | Must be done before launch |
| TODO | To do (not blocking) |

1. Security & Credentials  [BLOCKER]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 1.1 | Rotate leaked Shopify access token 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 | DONE | Stakeholder revoked the leaked Shopify Admin token in Shopify Admin (2026-07-16). App already used no Shopify token (removed commit 57da1af), so nothing to redeploy — the credential is now dead. |
| 1.2 | Audit git history for other secrets (Gemini, Stripe, Firebase admin) | DONE | Audited full git history (22 commits / 361 blobs) on 2026-06-29. No other committed secrets — Stripe & Gemini keys live only in gitignored api/.secret.local (0 commits) + Secret Manager. The Shopify token was the only secret ever committed. |
| 1.3 | Confirm .env, .env.local, service-account JSON keys are in .gitignore | DONE | BOTH repos confirmed. DESIGNER: api/.secret.local gitignored, 0 commits touch it. LANDING: .env* gitignored (only .env.example tracked = placeholders MY_GEMINI_API_KEY/MY_APP_URL, no real secrets); no secret/key/serviceaccount files tracked. |
| 1.4 | Enable Secret Manager versioning + access logging | DONE | Default behavior. |
| 1.5 | Confirm no admin SDK keys in client bundle | DONE | Scanned dist/ bundle: no service-account/private-key/sk_live/whsec/shpat patterns. Only public VITE_FIREBASE_ web config embedded (safe by design). |
| 1.6 | Cloud Run runs as least-privilege SA (not default Compute) | PARTIAL | api + stripe-webhook run as dedicated least-privilege SA cloud-run-runtime@ (NOT default compute). REMAINING: landing service still on default compute SA (352112669414-compute) — needs a minimal SA once we confirm landing makes no privileged GCP calls. |
| 1.7 | Firebase Auth: enable email enumeration protection | DONE | Verified enabled in Firebase Auth -> Settings -> User actions -> Email enumeration protection (recommended). Save greyed out = already active. |

2. Custom Domain & DNS  [PARTIAL]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 2.1 | Purchase prhomzai.com domain | DONE | Stakeholder registered prhomzai.com on GoDaddy; Niraj has Delegate Access. |
| 2.2 | Cloud Run domain mapping: prhomzai.com + www.prhomzai.com -> landing service | DONE | prhomzai.com apex LIVE via Firebase Hosting multi-site rewrite to Cloud Run landing service (not a raw Cloud Run domain mapping). HTTPS 200, cert provisioned, x-cloud-trace-context confirms it hits Cloud Run. www.prhomzai.com now LIVE too (see 2.6). Cosmetic: landing <title> still 'My Google AI Studio App' - stakeholder to rebrand. LANDING REBRAND (v7, rev landing-00015-6jz): <title> now 'PRHOMZ AI ¦ Redesign Your Home with AI' + meta description + OG/Twitter cards + canonical. Favicon + og:image (need brand logo) = small follow-up. |
| 2.3 | Firebase Hosting custom domain: designer.prhomzai.com -> app site | DONE | designer.prhomzai.com connected to Firebase Hosting (CNAME -> prhomzmvp-nonprod.web.app), verified + cert minted 2026-07-15. App live at https://designer.prhomzai.com. |
| 2.4 | Update PRHOMZ-AI-LANDING/src/components/PricingSubscription.tsx:116 Designer link to https://designer.prhomzai.com/ | DONE | All 4 Designer CTA links updated to https://designer.prhomzai.com/ (App.tsx x3 + PricingSubscription.tsx x1) - not just line 116. Landing rebuilt v6, deployed (rev landing-00014-g4p), verified: live bundle has 4 designer.prhomzai.com refs, 0 old prhomzmvp-nonprod refs. |
| 2.5 | Verify HTTPS certificate auto-provisioning for both domains | DONE | HTTPS cert auto-provisioned for BOTH designer.prhomzai.com AND prhomzai.com apex (both verified serving 200 on 2026-07-16). |
| 2.6 | Test prhomzai.com -> www.prhomzai.com redirect (or vice versa) | DONE | www.prhomzai.com LIVE: HTTPS 200, valid Google Trust Services cert (CN=www.prhomzai.com, valid Jul 16-Oct 14 2026), serves landing page. All 3 domains live: apex, www, designer. www SERVES landing (same as apex), not a 301 redirect - fine for launch; strict canonical www->apex redirect deferred post-launch. |
| 2.7 | Add domain to Firebase Auth authorized domains | DONE | designer.prhomzai.com added to Firebase Auth Authorized domains; VITE_FIREBASE_AUTH_DOMAIN switched to it so verification links are branded. |

3. Stripe Live Mode  [DONE]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 3.1 | Complete Stripe business onboarding (W-9 / tax ID, bank account) | DONE | Brand-new dedicated Stripe business account (PRHOMZ INC) via stakeholder; live mode active. |
| 3.2 | Create live-mode products + prices for Basic/Advanced/Designer tiers, mirroring test mode | DONE | Live products+prices created 2026-06-29: Basic $9.99 / Advanced $19.99 / Designer $49.99 (recurring monthly). |
| 3.3 | Update shared/pricing.ts with live price IDs (or env-var swap) | DONE | shared/pricing.ts updated with live price IDs (commit a5458f0); production-only, no test fallback. |
| 3.4 | Generate live mode Stripe secret key, store in Secret Manager as new version of stripe-secret-key | DONE | sk_live stored as stripe-secret-key v2 in Secret Manager; api + stripe-webhook redeployed (image v8, key:latest). |
| 3.5 | Create live mode webhook endpoint pointing at stripe-webhook service. Store signing secret as new version of stripe-webhook-secret | DONE | Live endpoint https://stripe-webhook-lm4jlrh5qq-uc.a.run.app/webhook subscribed to customer.subscription.created/updated/deleted + invoice.payment_failed; signing secret stored as stripe-webhook-secret v3. Signature verification confirmed (unsigned POST -> 400). |
| 3.6 | Configure Customer Portal in Stripe (live mode) | DONE | Live-mode Customer Portal configured: cancellation at end of billing period; switch plans ON with all 3 products (Basic/Advanced/Designer); prorated charges/credits; payment-method + invoice history on. Saved 2026-07-16. |
| 3.7 | End-to-end test in live mode with a real card (small amount, refund immediately) | DONE | Stakeholder completed the live real-money test successfully (real card on Basic $9.99 -> tier updated; refunded). Confirmed 2026-07-16. |
| 3.8 | Add Stripe dispute/chargeback email forwarding to a monitored address | DONE | Stripe dispute/chargeback alerts go to the Stripe account email, which Niraj confirmed is a monitored inbox. No separate forwarding needed. |

4. Firebase Auth & Email Deliverability  [DONE except template branding]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 4.1 | Configure custom SMTP for Firebase Auth emails (verification, reset) | DONE | Custom SMTP via SendGrid configured in Firebase Auth (smtp.sendgrid.net:587, STARTTLS). |
| 4.2 | Set From: address: noreply@prhomzai.com or hello@prhomzai.com | DONE | From: noreply@prhomzai.com. |
| 4.3 | DNS: add SPF record for sending domain | DONE | SPF via SendGrid return-path CNAME (em8669) on GoDaddy. |
| 4.4 | DNS: add DKIM record | DONE | DKIM CNAMEs (s1/s2._domainkey) on GoDaddy, authenticated in SendGrid. |
| 4.5 | DNS: add DMARC record (p=none initially, observe, then p=quarantine) | DONE | DMARC _dmarc TXT p=none on GoDaddy. Tighten to p=quarantine after ~1 week clean (non-blocking). |
| 4.6 | Customize Firebase Auth email templates (verification, reset, password change) with brand | PARTIAL | Signature fixed (PRHOMZ team) + verification link now uses designer.prhomzai.com. Full template branding (logo/colours) still pending, non-blocking. |
| 4.7 | Test verification email lands in inbox (Gmail, Outlook, Yahoo) not spam | DONE | Verified: signup verification email lands in Gmail INBOX (not spam) from noreply@prhomzai.com. Note: some receivers (Zoho/prhomz.com) still spam it due to new-domain reputation — receiver-side, improves with age. |

5. Data Hygiene  [PARTIAL]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 5.1 | Wipe Firestore test users / test gallery data | TODO | Decide: full wipe or just non-essential collections. |
| 5.2 | Wipe Firebase Storage test images (gallery/{uid}/*) | TODO |  |
| 5.3 | Delete dummy Stripe test customers/subscriptions (live mode uses different customer IDs anyway) | TODO |  |
| 5.4 | Confirm seed admin account(s) created and tier=Admin | DONE | niraj.sriwastava@gmail.com set to role=Admin (uid gf0dnIfMo5akjm3SLICa6CDgQRN2) via admin SDK. Admin nav tab + dashboard now available on that account. |
| 5.5 | Verify Firestore security rules block writes to deletedAt/hardDeleteAt | DONE | Already added to server-only fields. |
| 5.6 | Document Firestore export / backup procedure | TODO | Manual gcloud firestore export cadence or scheduled. |

6. Operational Reliability  [DONE]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 6.1 | Cloud Run: set min-instances=1 on api and stripe-webhook (cold start kills UX and webhook reliability) | DONE | min-instances=1 set on api + stripe-webhook via Terraform (cloud_run.tf); verified minScale=1 both. Cost ~$10-15/mo per service. Rollback: set min_instance_count=0. |
| 6.2 | Cloud Run: keep landing at min-instances=0 initially | DONE | Already configured. |
| 6.3 | Cloud Run: tune max-instances ceiling per service to prevent runaway | DONE | max-instances ceilings set: api=10, stripe-webhook=5, landing=10 (cloud_run.tf). |
| 6.4 | Cloud Run: set --cpu-boost for cold starts | DONE | startup_cpu_boost=true on api + stripe-webhook (cloud_run.tf); verified via annotation. |
| 6.5 | Firestore: confirm composite indexes deployed (queries by tier, createdAt) | DONE | Deployed firestore.indexes.json (gallery.expiresAt field overrides) via firebase deploy --only firestore:indexes. |
| 6.6 | Firestore: enable Point-in-time recovery (PITR) for accidental delete recovery | DONE | point_in_time_recovery_enablement=POINT_IN_TIME_RECOVERY_ENABLED on (default) DB (firestore.tf). |
| 6.7 | Set up scheduled Firestore backups to GCS | DONE | google_firestore_backup_schedule daily, 7-day retention (firestore.tf). Complements PITR. |
| 6.8 | Cloud Storage: lifecycle rule to expire old gallery thumbnails | DONE | gallery bucket lifecycle_rule deletes objects past image_retention_days (storage.tf). |
| 6.9 | Implement 30-day hard-delete cron (already in todo) | DONE | Hard-delete handler (hardDeleteAccounts.ts) + /internal/hardDeleteExpiredAccounts (requireOidc) + daily Cloud Scheduler job 'hard-delete-accounts' (03:30 UTC). Deletes gallery docs+storage, Stripe customer, user doc, Auth record for accounts past hardDeleteAt. Guards on deletedAt. Live in image v11. |
| 6.10 | Monthly rebuild of the api image to refresh the bundled MaxMind GeoLite2-Country DB (Shop the Look US geofencing) | TODO | DB is baked in at build time (cloudbuild.yaml downloads from maxmind-license-key secret). Country data drifts slowly, so monthly is ample. Automate via Cloud Scheduler-triggered rebuild or a monthly manual 'gcloud builds submit'. |

7. Observability (Beyond Tier 1)  [PARTIAL]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 7.1 | Tier 1 alerts (uptime, errors, budget) | DONE | Tier 1 alerts now cover api + stripe-webhook: uptime checks, 5xx, p95 latency, plus new webhook-signature and Gemini-failure alerts. All Terraform-managed. |
| 7.2 | Uptime check + alert on api service /healthz | DONE | api /health uptime check + 'uptime check failing' alert (monitoring_uptime.tf). Endpoint is /health (not /healthz). |
| 7.3 | Uptime check + alert on stripe-webhook (POST /healthz or noop GET) | DONE | stripe-webhook /health uptime check + alert added (monitoring_uptime.tf). Verified /health -> 200. |
| 7.4 | Custom metrics: image_generation_started/succeeded/failed, subscription_created/cancelled | DONE | Log-based business metrics: image_generation_count + gemini_call_failed_count (succeeded/failed), checkout_started_count, subscription_created_count, subscription_cancelled_count. Sufficient for dashboards/SLOs. |
| 7.5 | Cloud Trace enabled (auto-instrumentation via OTel) | DONE | OTel auto-instrumentation (api/src/tracing.ts, loaded first in index.ts) exporting to Cloud Trace via @google-cloud/opentelemetry-cloud-trace-exporter. Active on Cloud Run only (K_SERVICE gate); fs spans disabled. cloudtrace.agent role + API already provisioned. Live on api + stripe-webhook (image v12); traces verified in Cloud Trace. |
| 7.6 | Frontend error tracking (Sentry, or Firebase Crashlytics for web) | DONE | Sentry React project created (prhomz-designer); DSN wired in services/sentry.ts, env-gated on VITE_SENTRY_DSN. Live in designer app bundle + deployed. Session replay on error, source-mapped. Landing site deferred post-launch. |
| 7.7 | Google Analytics 4 or Plausible for landing -> Designer conversion tracking | TODO | NEEDS STAKEHOLDER: pick GA4 vs Plausible + provide measurement/site ID, then add the tag to landing + app. Conversion tracking landing->Designer. |
| 7.8 | Log-based metric on Stripe webhook signature failures (alert on >0 in 10 min) | DONE | Log metric webhook_signature_failure_count (event=stripe_webhook_failed + 'signature verification failed', which return 401 so the 5xx alert misses them) + alert >0 in 10min. |
| 7.9 | Log-based metric on Gemini 429 / quota errors | DONE | Log metric gemini_call_failed_count (event=gemini_call_failed) + alert >3 in 5min. Broader than only-429: catches any Gemini failure burst ('all renders failing'). |

8. Legal / Compliance  [PARTIAL]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 8.1 | Terms & Conditions final, accessible from app | DONE | TermsModal shipped. |
| 8.2 | Privacy Policy final | DONE | Same modal. |
| 8.3 | T&C/Privacy acceptance gated at signup with timestamp | DONE | acceptedTermsAt / acceptedPrivacyAt persisted. |
| 8.4 | Cookie consent banner (if EU users) | TODO | Only required if targeting EU; lightweight CMP otherwise. |
| 8.5 | Account deletion path | DONE | Soft-delete shipped; hard-delete cron pending. |
| 8.6 | Data Processing Agreement with sub-processors (Stripe, Google, Shopify) | TODO | Sign DPAs in each console. |
| 8.7 | GDPR data export / portability endpoint | TODO | Defer unless EU traffic confirmed. |
| 8.8 | Refund policy documented | DONE | Refund policy FINALISED: no refund for the current billing period (as stated in T&C). Confirmed by Niraj 2026-07-16 as the final policy. |

9. Cost Controls  [PARTIAL]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 9.1 | $100/mo budget alert | DONE | Shipped 2026-06-27 for whole project. |
| 9.2 | Veo video generation rate-limit per user (currently unbounded) | N/A | No Veo / video generation exists in the codebase — nothing to rate-limit. Item not applicable. |
| 9.3 | Image generation rate-limit per minute (anti-abuse) | DONE | Per-user burst cap added (lib/quota.ts): max 10 renders / rolling 60s across image gen + remodel, on top of tier monthly/daily quota. Env-tunable GEN_BURST_PER_MIN. Returns 429 without consuming quota. Live in image v13. |
| 9.4 | Cloud Run max-instances tight enough to cap Veo cost spikes | DONE | Cloud Run max-instances: api=10, stripe-webhook=5, landing=10. No Veo, so per-render cost is bounded by these ceilings + the burst cap (9.3). |
| 9.5 | Set up billing export -> BigQuery for per-service cost analysis | TODO | $0 to enable; great for cost-per-user calculation. |
| 9.6 | Review Cloud Storage lifecycle for unused thumbnails | TODO |  |

10. Performance & Load Test  [TODO]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 10.1 | Load test landing page (k6 or artillery, 100 concurrent users sustained 5 min) | TODO | Check Cloud Run autoscaling triggers cleanly. |
| 10.2 | Load test image generation flow with 10 concurrent users | TODO | Catches Firestore contention, Gemini queue depth. |
| 10.3 | Lighthouse score on landing page (target >=90 mobile) | TODO | First impression matters. |
| 10.4 | Measure landing TTFB from EU + Asia (Cloud Run is us-central1) | TODO | Decide if multi-region needed. |
| 10.5 | Image asset audit on landing: <img> lazy loading, WebP/AVIF, dimensions | TODO | Quick wins. |
| 10.6 | Cloud CDN in front of Cloud Run? | TODO | Defer unless TTFB is bad. |

11. Release & Rollback Process  [TODO]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 11.1 | Tag a v1.0.0 release on both repos at launch | TODO | git tag v1.0.0 && git push --tags |
| 11.2 | Document rollback: prior Cloud Run revision + Firebase Hosting prior version | DONE | Documented in RUNBOOK.md: Cloud Run traffic re-route to prior revision, Firebase hosting:rollback, git revert, and instant env/flag rollback. |
| 11.3 | Document Cloud Run revision pinning (don't auto-route on broken deploy) | DONE | Documented in RUNBOOK.md: deploy --no-traffic then update-traffic --to-latest (canary/pin) so a broken build never auto-serves users. |
| 11.4 | Establish 'go/no-go' criteria before flipping DNS (this checklist itself) | DONE | Go/no-go criteria documented in RUNBOOK.md (§11.4), aligned to the §12 smoke test. |
| 11.5 | Status page (statuspage.io, instatus, or hand-rolled GitHub Pages) | TODO | Nice to have; defer. |

12. Pre-Launch Smoke Test (run on launch day)  [TODO]

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 12.1 | New user signs up -> verification email arrives in inbox (not spam) | TODO |  |
| 12.2 | New user redeems a free render | TODO |  |
| 12.3 | New user upgrades to Basic via Stripe live -> tier updates | DONE | Validated by stakeholder's live real-money test (see 3.7): upgrade to Basic -> tier updated correctly. |
| 12.4 | Customer Portal opens, can cancel -> tier reverts at period end | TODO |  |
| 12.5 | Gallery shows render, Shop the Look works, sourcing modal opens | TODO |  |
| 12.6 | Feedback form submits -> row appears in Firestore feedback collection | TODO |  |
| 12.7 | Delete account -> soft-deleted, signed out, can't sign back in | TODO |  |
| 12.8 | Mobile (iPhone Safari, Android Chrome): all flows | TODO |  |
| 12.9 | Landing -> Designer tab routes to designer.prhomzai.com correctly | TODO |  |

Suggested execution order (approx 1-2 weeks)

| When | Action |
| --- | --- |
| Day 1 | Rotate Shopify token (1.1). Buy prhomzai.com (2.1). Start Stripe business onboarding (3.1). |
| Day 2-3 | Custom SMTP + DNS records for email (4.1-4.5). Stripe live products + secrets (3.2-3.6). |
| Day 4 | DNS map domains to services (2.2-2.7). Cloud Run min-instances + tuning (6.1-6.4). API observability uptime checks (7.2-7.3). |
| Day 5 | Veo rate-limit (9.2). Hard-delete cron (6.9). Wipe test data (5.1-5.4). |
| Day 6 | Stripe live end-to-end test (3.7). Email deliverability test (4.7). |
| Day 7 | Load test (10.1-10.2). Lighthouse (10.3). |
| Day 8 | Smoke test sheet (Section 12). Tag release (11.1). |
| Launch day | Flip DNS. Monitor for 24 hours. |